Appendix D: RACI matrix

This appendix provides an expanded version of the RACI matrix table from Section 10.2 of this report.

R=Responsible, A=Accountable, C=Consulted, I=Informed

Table 2: Full RACI Matrix Table

| Activity | Student (Project Developer) | Academic Supervisor | International Students Participants | OpenAI API Provider | Project Sponsor |
| --- | --- | --- | --- | --- | --- |
| Project Planning and Requirement Analysis | R/A | C | I | - | I |
| Stakeholder requirements and scope definition | R/A | C | I | - | C |
| Startup MVP architecture and UI design | R/A | C | I | - | I |
| Responsible AI and System design specification | R/A | C | I | I | I |
| Sprint1- AI resume feedback module build | R/A | I | I | C | I |
| Sprint 2- AI interview preparation module build | R/A | I | I | C | I |
| Sprint 3- Responsible AI integration | R/A | C | I | C | I |
| Functional Testing | R/A | I | I | I | I |
| Usability testing protocol design | R/A | C | C | - | C |
| Usability testing protocol execution | R/A | I | C | - | C |
| MVP refinement based on feedback | R/A | C | I | I | I |
| Compliance review on Responsible AI | R | A | I | I | I |
| Final report and presentation | R | A | I | - | I |
| GitHub Repository documentation and handover | R/A | I | - | - | I |