Appendix C: Risk Register

Below is the full risk register table which expands the risk management that was presented in Section 10.1 of this report.

Table 1: Full Risk Register Table

| Risk ID | Risk | Category | Likelihood (L) | Impact (I) | Score (L*I) | Mitigation | Contingency Plan | Owner |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R1 | Disruptions in OpenAI API service or any unexpected API changes | Technical | Medium(2) | High(3) | 6 | Continuously monitor the API updates and keep a backup of alternative API configurations. | Immediately switch to alternative API service and inform the academic supervisor for any further delays. | Student |
| R2 | Inaccurate AI-generated resume or interview feedback | Ethical/Technical | High (3) | High(3) | 9 | Conduct regular testing, validate the output by comparing existing career resources and ensure human oversight is implemented to monitor the feedback provided by the system. | Flag the affected module and retest it. Make a disclaimer for any identified limitations. | Student |
| R3 | User Data Privacy breach during usability testing | Ethical/Legal | Medium(2) | High(3) | 6 | Minimize the collection of user’s personal information and comply with Australian Privacy Principles (APPs). | Immediately notify the affected participants and academic supervisor for any breach of APPs. | Student |
| R4 | Scope creep due to the addition of AI features | Schedule | Medium(2) | Medium (2) | 4 | Limit the scope of MVP requirements after Sprint 1 and assess all the changes using a guided change management process. | Keep the additional feature as future improvements and do not work without supervisor sign-off. | Student |
| R5 | Delays in finding specific users(international students) for usability testing | Schedule | High (3) | High(3) | 9 | Communicate with the sponsors requesting to provide users, prepare online testing sessions and manage some backup participants for any uncertainties. | Reduce the sample size with valid justification if required. | Student + Academic Supervisor |
| R6 | Integration issues between AI modules | Technical | Medium(2) | High(3) | 6 | After each sprint, perform integration testing and try to maintain the consistent version control with the use of GitHub. | Move to the last stable integration design and isolate the module before merging. | Student |
| R7 | Academic workload limiting development time | Schedule | Medium(2) | High(3) | 6 | Plan a weekly schedule, prioritize critical tasks to complete within the project’s planned schedule and include contingency time within the project plan. | Prioritize WBS tasks and inform academic supervisor if the project seems to be exceeding by more than 1 week. | Student |
| R8 | Software bugs | Technical | Medium(2) | Medium (2) | 4 | Perform iterative testing throughout each development stage and try to resolve it before final evaluation. | Prioritize the critical bugs, freeze the affected feature until fixed, and re-use the last stable version until resolved. | Student |
| R9 | Delayed project schedule due to illness or personal wellbeing | Personnel | Medium(2) | High(3) | 6 | Implement buffer time within project and communicate with the academic supervisor as early as possible seeking guidance and help. | Use additional buffer time if needed, reprioritize the tasks delayed and apply for extension. | Student |
| R10 | Biased AI recommendations affecting international students | Ethical | Medium(2) | High(3) | 6 | Implement responsible AI principles and monitor the output after each process to ensure fairness and transparency. | Adjust the prompts before enabling the features, avoid the affected recommendations and review the feature for any errors. | Student |